Project Tracker

Development Guide & Session Continuity Playbook

How to build the application across many Claude Code sessions with clean handoffs and minimal token cost per session.

| Field | Detail |
| --- | --- |
| Companion to | Project Tracker PRD v1.0 (the specification this guide builds) |
| Audience | Whoever runs the build sessions (you + Claude Code) |
| Operational files | CLAUDE.md and SESSION_STATUS.md (provided alongside this guide) |
| Owner | Harsha Shettigar |
| Date | 16 June 2026 |

# Contents

Right-click the table and choose “Update Field” to populate page numbers.

# 1. Purpose

This guide explains how to develop Project Tracker with Claude Code over many short sessions, so that each new session resumes exactly where the last one stopped without re-learning the project. The PRD says what to build; this guide says how to run the build so it stays cheap and consistent.

The problem it solves. An AI build agent has no memory between sessions. If every session starts by re-reading the whole codebase and the whole PRD, you pay a large token cost before any work happens, and the agent may re-derive decisions inconsistently. The fix is to keep the project's memory in a few small, authoritative files the agent reads at the start of every session, and to end every session by writing a short handoff.

# 2. The principle (why this saves tokens)

Three ideas do almost all the work:

- Persistent memory lives in files, not in the chat. CLAUDE.md holds the things that never change (stack, conventions, structure, rules). SESSION_STATUS.md holds the things that change every session (what's done, what's next). The agent reads these instead of the codebase.

- The PRD is referenced, never pasted. Point the agent at a section number (“build per PRD §9”), don't paste the section. The PRD lives in the repo; the agent opens only the part it needs.

- Work is sliced so one session = one shippable slice. Small scope means small context. A session that builds “the project list table + filters” needs far less in context than “the whole app.”

Rule of thumb. Start-of-session reading should be three short files (CLAUDE.md, SESSION_STATUS.md, and the one PRD section in scope), plus only the source files the slice touches. If a session is reading the entire repo to get oriented, the memory files are stale — fix them, don't read more.

# 3. The files that carry memory

| File | Changes | Holds |
| --- | --- | --- |
| CLAUDE.md | Rarely | Stack, repo layout, conventions, canonical vocab (roles, statuses, enums), the working rules, build order, things never to do. Read every session. |
| SESSION_STATUS.md | Every session | Current phase, what's done, the exact next slice, open blockers, branch state, a short session log and decisions log. Read first, updated last. |
| PRD (in repo) | On scope change | The full specification. Opened by section, never pasted wholesale. |
| docs/decisions.md | When a call is made | One-line-per-decision log so choices are never re-litigated. (Optional but recommended.) |

Keep CLAUDE.md lean. It is read every single session, so every line costs tokens forever. Put durable facts and rules there; put anything that moves into SESSION_STATUS.md. If CLAUDE.md grows past a couple of pages, move detail into the PRD or docs/ and link to it.

# 4. Repository & docs layout

A suggested structure. The point is that memory files sit at the root where the agent finds them first, and documentation sits in docs/ where it is opened on demand.

project-tracker/
  CLAUDE.md              <- durable project memory (read every session)
  SESSION_STATUS.md      <- living handoff (read first, write last)
  README.md              <- humans: how to run it
  docs/
    PRD.docx             <- the specification (reference by section)
    decisions.md         <- one line per decision
    schema.sql           <- the PostgreSQL schema (PRD section 21)
  client/                <- React + Vite front end
  server/                <- Node/Express API
  db/                    <- migrations & seed
  .env.example           <- required env vars (never commit real .env)

# 5. The session protocol

Every session follows the same three beats. This is the core of the whole approach.

## 5.1 Start (cheap orientation)

- Open SESSION_STATUS.md first. It tells you the current phase, what is done, and the exact next slice.

- Open CLAUDE.md for the rules and conventions (the agent should treat it as standing instructions).

- Open only the one PRD section that the next slice implements, and only the source files that slice touches.

- Confirm the branch state from SESSION_STATUS.md before writing code (see the Git note, Section 11).

## 5.2 During (one slice, committed)

- Build exactly the slice named in SESSION_STATUS.md — resist scope creep; extra ideas go into the “next / backlog” list, not into this session.

- Work on a feature branch; commit in small, described steps.

- Meet the definition of done for the slice (Section 8) before considering it finished.

- If a new decision is forced, record it in docs/decisions.md in one line and move on.

## 5.3 End (write the handoff)

- Merge the feature branch to main (so the running app reflects the work — Section 11).

- Update SESSION_STATUS.md: move the finished slice to “done,” write the next slice, note any blockers, update branch state, add one line to the session log.

- Commit the updated SESSION_STATUS.md. The next session now starts from a two-minute read.

The discipline that pays off. If you do nothing else, do this: never end a session without updating SESSION_STATUS.md. A stale status file is what forces the next session to re-read everything — the exact cost this whole approach exists to avoid.

# 6. Prompt templates

Paste-ready prompts for Claude Code. They keep orientation short and the scope explicit.

## 6.1 Session start

Read CLAUDE.md and SESSION_STATUS.md. Do not read the rest of the
repo yet. Summarise in 3 lines: the current phase, the next slice,
and any open blocker. Then open only the PRD section and the files
that the next slice needs, and propose a short plan before coding.

## 6.2 Build a slice

Implement <slice name> per PRD section <n>. Stay within this slice;
list anything out of scope in SESSION_STATUS under 'backlog' instead
of building it. Work on branch feature/<slice>. Honour CLAUDE.md
conventions and the canonical roles/statuses there. Definition of
done: <paste the slice's DoD>.

## 6.3 Session end

Merge feature/<slice> into main. Then update SESSION_STATUS.md:
move <slice> to Done, set the next slice, record blockers and the
branch state, and add one line to the session log with today's date.
Append any decision made today to docs/decisions.md. Commit.

# 7. Build order (natural session boundaries)

Build in this order. Each phase is one or a few sessions and produces something testable. The phase boundaries are designed to be clean handoff points; SESSION_STATUS.md always points at the current phase and the next slice within it.

| Phase | Name | Slice & PRD reference |
| --- | --- | --- |
| 0 | Scaffolding | Repo, Vite client, Express server, PostgreSQL, managed auth wired. Migrations for all 8 tables + enums + row-level security; seed data. (PRD §3, §21) |
| 1 | Auth & shell | Login, session, password reset, top bar, account menu, sign-out, routing. (PRD §8, §7.1) |
| 2 | Project list | Table, owner/status filters, search, create-project modal, visibility-filtered query. (PRD §9, §17) |
| 3 | Detail — View | Summary band, derived target date, objective expander, milestones, tasks, read-only update thread, files & sub-project strips. (PRD §10, §12, §13) |
| 4 | Detail — Edit | Editable fields; add/edit/reorder/remove milestones & tasks; post update; date-rule validation. (PRD §11, §12.1, §19.1) |
| 5 | Files | Upload with type/size limits + scan, in-app modal viewer, download fallback. (PRD §15) |
| 6 | Sub-projects | Create/link child, breadcrumb, one-level rule. (PRD §14) |
| 7 | Admin — Users | Users table, filters, add/edit modal, invite, deactivate/reactivate, self-guard. (PRD §16) |
| 8 | Admin — Mappings | User picker, mapping panel, add/remove, self-map guard, overview table. (PRD §17) |
| 9 | Hardening | Enforce permissions matrix server + RLS, audit log, empty/error states, responsive, polish. (PRD §18, §19.2, §20) |

Why this order. Auth and the data layer first means every later slice can rely on a real user and real tables. The list before the detail gives a navigable shell early. Admin comes after the core so you can dog-food with seeded users, then mappings, then a final pass that makes the access rules airtight.

# 8. Definition of done (per slice)

A slice is finished only when all of these hold. Put the relevant ones into the build prompt so the agent self-checks.

- Behaviour matches the referenced PRD section, including its empty/error states.

- Validation and messages match PRD §19.1 exactly (wording included).

- Access is enforced on the server / database, not just hidden in the UI (PRD §18).

- Canonical roles, statuses and enums match CLAUDE.md — no new vocabulary invented.

- The feature branch is merged to main and the running app reflects it.

- SESSION_STATUS.md is updated and committed.

# 9. Engineering conventions

Stated once here and in CLAUDE.md so the agent never re-derives them.

- Stack: React + Vite (client), Node/Express (server), PostgreSQL with managed auth. No AI service, no in-app spreadsheet in v1.

- Branches: feature/<slice> off main; one slice per branch; merge to main at session end.

- Commits: small and described — imperative summary line (e.g. “add status filter to project list”).

- Run: client and server start commands and required env vars live in README.md and .env.example; never commit a real .env.

- Dates & currency: dd/mm/yyyy, ₹, Indian conventions.

- Canonical vocab: roles admin/manager/member/viewer; statuses draft/in_progress/on_hold/completed/at_risk; file types pdf/png/jpg/docx/xlsx. Defined in CLAUDE.md.

- Security boundary: the database and API enforce visibility and permissions; the front end is never trusted.

# 10. Token-economy tactics

| Do | Don't |
| --- | --- |
| Read CLAUDE.md + SESSION_STATUS.md + one PRD section to orient. | Re-read the whole repo or whole PRD at session start. |
| Reference PRD by section number. | Paste PRD sections into the chat. |
| Scope a session to one shippable slice. | Open-endedly “work on the app.” |
| Open only the files the slice touches. | Load directories “just in case.” |
| Keep CLAUDE.md short; move moving parts to SESSION_STATUS. | Let CLAUDE.md accumulate stale detail read every time. |
| End every session by writing the handoff. | Stop mid-thought with no status update. |
| Record decisions in one line in docs/decisions.md. | Re-explain past decisions from memory each session. |

# 11. Git workflow note (important)

A recurring gotcha worth stating plainly: when the build agent commits to a feature branch, the local dev server keeps showing main until the branch is merged. If a change “isn't showing up,” the usual cause is an unmerged branch, not a bug.

- Always note the active branch and whether it is merged in SESSION_STATUS.md.

- Merge the slice's branch to main at session end (Section 5.3) so the next session and the running app are in sync.

- If you intentionally leave work unmerged, say so explicitly in SESSION_STATUS.md so the next session doesn't rebuild it.

# 12. Anti-patterns to avoid

- Stale status file. The single biggest cost driver. A wrong or empty SESSION_STATUS.md forces a full re-orientation.

- Pasting the PRD. It is in the repo; open the section instead.

- Vocabulary drift. Inventing a new status or role name breaks the schema and the UI. Use the canonical set in CLAUDE.md.

- UI-only security. Hiding a button is not access control; the server and database must enforce it.

- Scope creep in a session. Building beyond the named slice bloats context and muddies the handoff.

- Building deferred features. No AI and no in-app spreadsheet in v1 (PRD §23), however tempting.

# 13. In short

Keep the project's memory in CLAUDE.md (durable) and SESSION_STATUS.md (living). Start each session by reading those two plus one PRD section; build one slice on a branch; end by merging and rewriting the handoff. Reference the PRD, never paste it. Do that consistently and every session opens in two minutes of reading instead of twenty, at a fraction of the tokens — and the build stays consistent because the rules never live only in a conversation that will be forgotten.

Provided alongside this guide: CLAUDE.md and SESSION_STATUS.md, pre-filled for Project Tracker. Drop them at the repo root and start at Phase 0.